📚 MANGAVERSE

Full Application Scope & Build Guide

Manga · Manhwa · Manhua · Light Novel Platform

Version 1.0  |  May 2026

# 1. Project Overview

MangaVerse is a mobile-first aggregator application for manga, manhwa, manhua, and light novels. The app is built for revenue generation through ads, an optional coin system, and a premium subscription tier. Content is sourced via scraping and aggregation rather than direct hosting, reducing legal exposure while maximizing content breadth.

| App Name | MangaVerse |
| --- | --- |

| Platforms | Android (APK sideload + Play Store attempt) / iOS PWA |
| --- | --- |

| Primary Revenue | AdMob Ads + Coin System + Premium Subscription |
| --- | --- |

| Content Strategy | Scraping & Aggregation (MangaDex API, fan scan sites) |
| --- | --- |

| Target Audience | Manga/manhwa readers aged 14–35, mobile-first users |
| --- | --- |

# 2. Core Features

## 2.1 Content & Discovery

| Feature | Details | Priority |
| --- | --- | --- |
| Browse by Category | Filter by manga, manhwa, manhua, light novel | High |
| Genre Filters | Action, Romance, Isekai, Horror, Fantasy, etc. | High |
| Search | Real-time search with auto-complete | High |
| Trending / Hot | Most-read this week / today rankings | High |
| New Releases | Latest chapter updates feed | High |
| Recommendations | Based on reading history | Medium |
| Staff Picks | Curated editorial lists | Low |

## 2.2 Reader Experience

| Feature | Details | Priority |
| --- | --- | --- |
| Webtoon / Page Mode | Vertical scroll (manhwa) and page-flip (manga) | High |
| Panel-by-Panel Mode | Tap to advance single panels | Medium |
| Night / Day Mode | Automatic or manual theme switch | High |
| Offline Reading | Download chapters to device | High |
| Font Size (LN) | Adjustable font size for light novels | High |
| Reading Progress | Auto-save last read position | High |
| Chapter Preloading | Preload next chapter seamlessly | Medium |
| Double-Page Spread | Landscape tablet support | Low |

## 2.3 User Account & Library

| Feature | Details | Priority |
| --- | --- | --- |
| Account Creation | Email + Google/Facebook OAuth | High |
| Bookmarks / Library | Save titles to personal library | High |
| Reading History | Auto-tracked history with timestamps | High |
| Reading Lists | Custom lists (e.g. Want to Read, Completed) | Medium |
| Chapter Notifications | Push alerts for new chapters of bookmarked titles | High |
| Sync Across Devices | Cloud sync of library and progress | Medium |

## 2.4 Monetization Features

| Feature | Details | Priority |
| --- | --- | --- |
| Banner Ads | AdMob banner on library/browse screens | High |
| Interstitial Ads | Full-screen ad every 3 chapter loads | High |
| Rewarded Ads | Watch ad to unlock premium chapter early | High |
| Coin System | Buy coins, spend to unlock early/exclusive chapters | High |
| Premium Subscription | No ads + offline + faster updates — $3.99/month | Medium |
| IAP (In-App Purchase | Coin packs via Google/Apple billing | High |

# 3. Recommended Tech Stack

## 3.1 Frontend (Mobile App)

- React Native (Expo) — cross-platform iOS & Android from one codebase

- React Navigation — bottom tabs + stack navigation

- react-native-image-zoom-viewer — for manga panel zoom

- react-native-webview — light novel rendering

- expo-notifications — push notification support

- react-native-iap — in-app purchases (coins, premium)

- AsyncStorage / MMKV — local caching and offline storage

## 3.2 Backend

- Node.js + Express — REST API server

- PostgreSQL — user data, library, coins, subscriptions

- Redis — caching scraped content and chapter lists

- BullMQ — background job queue for scraper tasks

- Firebase — push notifications + Auth (Google/Facebook OAuth)

- Cloudflare — CDN for image proxying (avoids hotlink blocks)

## 3.3 Scraping Layer

- MangaDex Public API — the safest starting point (official free API)

- Puppeteer / Playwright — headless browser scraping for JS-heavy sites

- Cheerio — fast HTML scraping for static sites

- Proxy rotation — avoid IP bans (BrightData or ScraperAPI)

- Scheduled cron jobs — update chapter lists every 30 minutes

## 3.4 Infrastructure

- VPS — DigitalOcean or Hetzner (cheapest, good performance)

- Cloudflare R2 — object storage for cached images (free tier generous)

- GitHub Actions — CI/CD pipeline for backend deploys

- Docker + Docker Compose — containerized backend services

# 4. Monetization Strategy

## 4.1 Ad Revenue (Primary)

AdMob is your primary revenue source. You need volume — at least 50,000 daily active users (DAU) before ad revenue becomes meaningful. Nigerian and African traffic earns lower CPMs ($0.10–$0.50) versus US/EU traffic ($2–$8). Target global audiences from day one.

Recommended ad placements:

- Banner ad — bottom of browse/library screens (always visible, low intrusion)

- Interstitial — triggered every 3rd chapter load (not inside reader)

- Rewarded video — user watches 30s ad to unlock 1 early chapter for free

## 4.2 Coin System

Coins are virtual currency purchased with real money. Chapters can be set to 'coin-locked' for X days before becoming free. This mirrors the model used by Webtoon, Tapas, and Pocket Comics.

Suggested coin packs:

- 60 coins — ₦500 / $0.99

- 300 coins — ₦2,000 / $3.99

- 700 coins — ₦4,000 / $7.99

- 1 chapter unlock — 5 coins

## 4.3 Premium Subscription

Offer a monthly subscription at $3.99/month (or ₦1,500/month for local pricing) that removes all ads, enables offline downloads, and gives early access to new chapters without spending coins. Use Stripe for web billing, and native IAP for in-app.

# 5. Step-by-Step Build Guide

## Phase 1 — Foundation (Weeks 1–2)

- Set up your development environment: install Node.js, Expo CLI, Android Studio / Xcode

- Create a new Expo project: npx create-expo-app MangaVerse --template tabs

- Set up your folder structure: /screens, /components, /services, /hooks, /navigation

- Install core dependencies: React Navigation, Axios, AsyncStorage, React Native Image

- Build the bottom tab navigation: Home, Browse, Library, Profile

- Create placeholder screens for each tab with basic layout

## Phase 2 — Content Sourcing (Weeks 2–3)

- Register for the MangaDex API at api.mangadex.org — free, no auth needed for public endpoints

- Build a backend Node.js API server on your VPS (DigitalOcean $6/month droplet)

- Create scrapers for MangaDex: fetch popular titles, new releases, chapter lists, page URLs

- Set up Redis to cache API responses (avoid hitting rate limits)

- Create a BullMQ job that re-fetches chapter updates every 30 minutes

- Build a Cloudflare Worker as an image proxy to serve manga pages without hotlink blocks

## Phase 3 — Core App Screens (Weeks 3–5)

- Home Screen: hero banner (trending), horizontal scroll carousels for genres

- Browse Screen: grid view of titles, filter bar (type, genre, status), search bar

- Title Detail Screen: cover, synopsis, genre tags, chapter list, bookmark button

- Manga Reader Screen: FlatList of images, gesture zoom, double-tap to zoom

- Webtoon Reader Screen: ScrollView with infinite vertical scroll

- Light Novel Reader Screen: WebView with font-size controls and night mode

- Library Screen: user's bookmarked titles with reading progress bars

## Phase 4 — User System (Weeks 5–6)

- Set up Firebase project for Auth (Google OAuth, email/password)

- Create user table in PostgreSQL: id, email, created_at, coin_balance, is_premium

- Build login, register, and profile screens in the app

- Implement JWT session tokens: store in SecureStore

- Build reading progress sync: save chapter + page position to backend on close

- Implement bookmark API: POST/DELETE /api/bookmarks with auth middleware

## Phase 5 — Monetization Integration (Weeks 6–8)

- Install react-native-google-mobile-ads and configure AdMob account

- Add banner ads to Browse and Library screens

- Add interstitial ads triggered on every 3rd chapter open event

- Add rewarded ad flow: 'Watch Ad to Unlock' button on coin-locked chapters

- Install react-native-iap and set up coin packs in Google Play Console

- Build coin balance display in header and coin purchase flow

- Build Premium subscription screen: feature comparison, subscribe button

- Gate offline downloads and ad-free experience behind premium flag from backend

## Phase 6 — Polish & Launch (Weeks 8–10)

- Implement push notifications via Firebase Cloud Messaging for chapter updates

- Add onboarding flow: genre preference picker on first launch

- Performance: implement FlatList virtualization, image lazy loading, skeleton loaders

- Offline mode: use expo-file-system to download chapter images to device storage

- Set up crash reporting with Sentry

- Build your APK with eas build --platform android --profile production

- Distribute APK via your own website (avoid Play Store initially)

- Set up your own landing page with APK download link

- Submit to Play Store — use a generic app category description to avoid early rejection

# 6. Risks & Mitigation

## Legal Risk

The highest risk is DMCA takedowns from publishers. Mitigate by: not hosting images yourself (proxy/redirect), starting with MangaDex which hosts fan translations with creator consent, and keeping a low profile until scale. Do NOT use your real name or Nigerian address in app store listings.

## App Store Risk

Apple and Google actively remove unlicensed manga apps. Your primary distribution should be a website-hosted APK for Android. For iOS, consider a Progressive Web App (PWA) initially — it avoids the App Store entirely while supporting offline reading via service workers.

## Revenue Timeline

Expect 0 revenue for the first 3 months. Growth is driven entirely by organic community sharing (Reddit, Discord, Twitter/X). Budget $0 on paid marketing. Instead, build a Discord server and post in r/manga, r/manhwa, and r/manhua communities.

# 7. Success Metrics

| Feature | Details | Priority |
| --- | --- | --- |
| Month 1 | 1,000 downloads, 200 DAU | — |
| Month 3 | 10,000 downloads, 2,000 DAU | — |
| Month 6 | 50,000 downloads, 10,000 DAU | — |
| Month 12 | 200,000 downloads, 40,000 DAU | — |

At 40,000 DAU with global traffic, estimated monthly revenue: $800–$3,000 from ads + $500–$2,000 from coin/premium. Total: $1,300–$5,000/month. Scaling beyond this requires aggressive SEO, social media presence, and potentially hiring a part-time community manager.

— End of Document —